# GluGuide — Smart Nutrition Monitoring System

## Project Defense Technical Report

Project: GluGuide — a Nigerian nutrition tracking application with AI-powered food classification Repository: https://github.com/Wolext4/nutritionapp2man Status: Complete and deployable (Docker Compose + Render) Companion document: docs/defense-prep.md (presentation and Q&A preparation)

## 1. Project Overview

### 1.1 Problem Statement

Nigerian diets are rich in a distinct set of staple foods — swallows (amala, eba, pounded yam, semo), jollof rice, beans, egusi, and local soups — yet most nutrition-tracking applications use generic Western food databases. Users cannot easily log the foods they actually eat, portion sizes are misunderstood, and there is no way to identify a food from a photograph.

### 1.2 Proposed Solution

GluGuide is a full-stack web application that lets users:

- Register and log in with secure, hashed credentials (JWT sessions)

- Log meals using a searchable database of 47 Nigerian foods with per-100g nutrition data

- Track water intake (daily goal, quick-add buttons) and sleep (duration + quality)

- Compute BMI, waist-to-height ratio, waist-to-hip ratio, and daily calorie recommendations

- Take a photograph of a food and have it classified by a trained deep-learning model

- View personalized recommendations, nutrition analytics (7/14/30-day trends), achievements and logging streaks

- Export and back up their data as JSON

- Admins can view app-wide statistics and all registered users

### 1.3 Scope of the Build

| Layer | What was built |
| --- | --- |
| Frontend | Single-page React app (Next.js App Router) with dashboard, meal logger, AI scanner, health metrics, analytics, sleep, water, activities, profile, and admin screens |
| Backend | ~30 REST endpoints implemented as Next.js Route Handlers with layered service/repository architecture |
| Database | PostgreSQL schema (11 models), 4 migrations, seeded food catalog |
| AI/ML | A 4-class food-image classifier (EfficientNet-B0) exposed as a standalone FastAPI microservice |
| DevOps | Full Docker Compose orchestration, multi-stage Docker images, health checks, cloud deployment on Render |

## 2. Technology Stack

| Category | Technology | Version | Role |
| --- | --- | --- | --- |
| Frontend framework | Next.js (App Router) | 16.3.0 | UI + server-side rendering + Route Handler backend |
| UI library | React / React DOM | 19.2.8 | Component model |
| Language | TypeScript | ^5 | Type safety across the whole stack |
| Styling | Tailwind CSS | 4.3.3 | Utility-first styling |
| Component library | shadcn/ui (Radix primitives) | latest | Accessible UI primitives (buttons, dialogs, selects, tabs) |
| Server state | TanStack Query | ^5.101.4 | Data fetching, caching, optimistic updates |
| Forms/validation | Zod | 4.4.3 | Shared client/server validation schemas |
| ORM | Prisma | 7.9.1 | Type-safe database access, migrations, seeding |
| Database | PostgreSQL | 16 | Relational persistence |
| Auth | jose (JWT) + bcryptjs | ^6 / ^3 | Token signing + password hashing |
| HTTP client | native fetch | — | Same-origin API + server-side model-service client |
| ML framework | PyTorch / torchvision | >=2.9 | Model training (Colab) and inference |
| ML API | FastAPI + uvicorn + Pydantic | — | Model inference microservice |
| Containerization | Docker + Docker Compose | — | Local and production packaging |
| Cloud hosting | Render | — | Web app + model service deployment |

### 2.1 Why Next.js as a full-stack framework (instead of a separate Express backend)

- Single codebase, single deployment — no separate API server to build, secure, or maintain

- Type sharing — one tsconfig.json; TypeScript types flow between components, hooks, services, and Route Handlers with no duplication

- Three Docker services instead of four — less networking, fewer environment variables

- Route Handlers are production-ready — native streaming, middleware, and edge-runtime support

- Gradual adoption — API routes were added incrementally without restructuring the frontend

### 2.2 Why PostgreSQL + Prisma

- The data model is inherently relational (User → Meal → MealFood → NigerianFood) — a poor fit for document stores

- Prisma gives type-safe generated clients, an intuitive schema language, a built-in migration system, and Prisma Studio for visual database inspection (valuable for a defense demo)

- Drizzle ORM was evaluated and rejected — Prisma’s declarative schema and automatic join handling win for a relational model of this size

### 2.3 Why a separate FastAPI model service (instead of in-process Python)

- The trained model is a PyTorch artifact; running it inside a Node process would require fragile child_process hacks

- Clean separation of concerns — the model service does pure inference and nothing else

- Independently scalable; the Python stack (PyTorch) never pollutes the Node stack

- FastAPI auto-generates OpenAPI docs, has built-in async, and validates with Pydantic (the Python analogue of Zod)

## 3. System Architecture

### 3.1 Service Layout

┌───────────────────────────────────────────────────────────────┐
│                        Client Browser                        │
│  POST /api/ai/predict (multipart) │  REST / JSON (same-origin)│
└───────────────┬───────────────────┬───────────────────────────┘
                │                   │
                ▼                   ▼
┌──────────────────────────────────────────────┐
│              next-app   (port 3000)          │
│   Next.js 16 — React 19 (SSR + Client)      │
│   ├── React Query (server state)            │
│   ├── Route Handlers (REST API)             │
│   │   ├── Auth (JWT)                        │
│   │   ├── Meals / Water / Sleep / Activities│
│   │   ├── Profile / Stats / Admin           │
│   │   └── /api/ai/predict (proxy + validate)│
│   └── Layers: Handler → Validator → Service │
│        → Repository → Prisma Client         │
└───────┬──────────────────────────┬──────────┘
        │ DATABASE_URL             │ MODEL_SERVICE_URL
        ▼                          ▼
┌────────────────────┐   ┌────────────────────────────┐
│   postgres :5432   │   │  model-service :3002       │
│   PostgreSQL 16    │   │  FastAPI + PyTorch         │
│   Prisma migrations│   │  EfficientNet-B0           │
└────────────────────┘   │  POST /predict, GET /health│
                         └────────────────────────────┘

Communication rules

- The browser only ever talks to next-app on the same origin (/api/*) — no CORS configuration required

- Route Handlers are the only code that talks to PostgreSQL (via Prisma) and the only code that talks to the model service

- The model service is a pure inference engine: no database access, no business logic, no authentication

- Inter-container communication uses Docker DNS (service names as hostnames, e.g. http://model-service:3002)

### 3.2 Backend Layering

| Layer | Location | Responsibility |
| --- | --- | --- |
| Route Handlers | app/api/**/route.ts | HTTP concerns: parse request, validate, call service, format response |
| Validators | lib/validators/ | Zod schemas — shared between Route Handlers and client forms |
| Services | lib/services/ | Business logic and orchestration (e.g. recalcStats after meal changes) |
| Repositories | lib/db/repositories/ | Database access only — Prisma queries, no business logic |
| Auth | lib/auth/ | JWT sign/verify, bcrypt hashing, user extraction from requests |
| API client | lib/api-client/ | Server-side model-service HTTP client; browser-side fetch wrapper |

### 3.3 API Response Convention

Every endpoint returns a consistent envelope:

// Success
{ "success": true, "data": { ... } }

// Error
{ "success": false, "error": "Human-readable message", "code": "ERROR_CODE" }

This uniform contract simplifies the frontend API client, which unwraps json.data so handlers receive the inner object directly.

### 3.4 Error Model

Custom error classes map to HTTP status codes:

| Class | HTTP | Code |
| --- | --- | --- |
| ValidationError | 400 | VALIDATION_ERROR |
| UnauthorizedError | 401 | UNAUTHORIZED |
| ForbiddenError | 403 | FORBIDDEN |
| NotFoundError | 404 | NOT_FOUND |
| AppError (base) | configurable | configurable |

## 4. Development Process

The project evolved through a documented, phased process. Each phase ended with a completion report recording what was built and how it was validated.

### 4.1 Origin: a client-side prototype (v0.dev)

GluGuide started as a fully client-side prototype generated with v0.dev:

- All data lived in browser localStorage behind a single 1,042-line LocalDatabase class

- Passwords were stored in plaintext; auth was a mock

- The 1,461-line food database was hardcoded in a TypeScript file

- A trained model existed (16.3 MB .pth file) but was never wired into the app

### 4.2 Phase 1 — Foundation & cleanup

Removed ~2.5 MB of duplicate/dead files (nested repo duplicates, dead CSS, orphaned images), configured ESLint, upgraded Next.js, verified build/dev/lint all pass.

### 4.3 Phase 2 — Backend infrastructure

Created the API directory skeleton, shared TypeScript types, API response helpers, error classes, Zod-powered request parsing helpers, and the GET /api/health endpoint.

### 4.4 Phase 3 — Database & persistence layer

Introduced PostgreSQL 16 (Docker) + Prisma with an 11-table schema, repository layer, auth utilities (JWT + bcrypt), Zod validators, service stubs, and a health endpoint with a live DB connectivity check.

### 4.5 Phase 4 — AI integration (proxy layer)

Built the communication layer: server-side model client, health proxy, prediction proxy with image validation, and the frontend AI Food Scanner component — the first working browser → Next.js → FastAPI → PyTorch pipeline.

### 4.6 Phase 5 — Model service

Created the standalone FastAPI microservice: lifespan-based model loading, a preprocessing pipeline that exactly replicates the training notebook (resize 224×224, ToTensor, ImageNet normalization), inference with softmax + confidence scoring, /health and /predict endpoints.

### 4.7 Phase 6 — Application API layer

Implemented 27 Route Handlers across 10 feature groups (auth, users/profile, meals, foods, water, sleep, stats, dashboard, export, admin). Every protected endpoint verifies the JWT; password hashes are stripped from all responses via sanitizeUser().

### 4.8 Phase 7 — Frontend migration

Replaced every LocalDatabase/localStorage reference with real API calls and installed React Query for server state. Deleted lib/local-storage.ts (1,042 lines) and the legacy seeding script. Verified zero remaining local-storage references.

### 4.9 Phase 8 — Feature completion

Seeded the food catalog (47 foods, idempotent upsert), implemented automatic stats recalculation on meal create/delete (streaks, totals, favorite food, achievements), BMI-history tracking on weight change, an AI-scan → “Log as meal” workflow, and React Query invalidation for dashboard auto-refresh. Removed 4 dead components.

### 4.10 Phase 9 — Dockerization

docker compose up --build brings the entire system up: PostgreSQL (migrations + seed run automatically via scripts/migrate.sh), the Next.js app, and the model service — each with health checks and ordered startup.

### 4.11 Post-deployment engineering passes

After the core phases, the project went through three additional engineering passes:

- Frontend redesign — replaced the top tab-grid with a desktop sidebar + mobile bottom navigation, consolidated 8-9 tabs into 7 sections (Today, Log, Activities, Health, Analytics, Profile, Admin), rewrote the meal logger as a single-flow, added a functional activity logger (new Prisma model + API + UI), and moved water/sleep into the Today view.

- Repository modernization — resolved dependency API breakages (react-day-picker v10→v9 pin, recharts v3 types, react-resizable-panels v4 renames), fixed type/lint issues, and enabled build-time type + lint checks. Achieved zero TypeScript errors, zero ESLint errors, green build.

- UI polish & bug fixes — fixed the tutorial-persistence bug (API envelope unwrapping), added interactive cursors, repaired broken card/input/select styles, and standardized typography across sections.

## 5. Database Design

### 5.1 Models (11)

| Model | Relationship | Purpose |
| --- | --- | --- |
| User | root | Auth, personal info, role, health/fitness arrays, tutorial/rating flags |
| UserProfile | 1:1 with User | Preferences, meal prefs, settings, targets, water goal |
| Meal | 1:many with User | Meal log metadata (type, date, time, mood, notes) |
| MealFood | 1:many with Meal | Individual foods within a meal, denormalized per-portion nutrition |
| NigerianFood | catalog (referenced by MealFood) | Reference food data, per-100g nutrition + portion estimates |
| NutritionTotal | 1:1 with Meal | Meal-level nutrition aggregate, computed at creation |
| UserStats | 1:1 with User | Totals, streaks, achievements, favorite food |
| WaterIntake | 1:many with User | Daily water (unique per user+date, upsert) |
| SleepEntry | 1:many with User | Daily sleep (unique per user+date, upsert) |
| ActivityEntry | 1:many with User | Activity logs (multiple per day allowed) |
| FoodPrediction | 1:many with User | AI classification history (JSONB predictions) |
| BMIHistory | 1:many with User | Weight/BMI time series |

(7 enums: Gender, Role, ActivityLevel, Units, MealType, Mood, SleepQuality)

### 5.2 Key Design Principles

- UUID primary keys — consistent with the original data model, safe for API exposure, no enumeration risk

- Cascade deletes — deleting a User removes all owned data; no orphaned records

- Denormalized nutrition on MealFood — nutrition is captured at log time, so later catalog edits never corrupt history

- Upsert patterns — WaterIntake and SleepEntry enforce one row per user per day via @@unique([userId, date])

- JSONB for flexible data — FoodPrediction.allPredictions stores the prediction list as JSON

- PostgreSQL arrays for simple lists — health conditions, fitness goals, achievements, etc. avoid join tables for pure value lists

- Nullable MealFood.foodId — supports custom/manual food entries not in the catalog

- 4 migrations — init, add_fist_circumference, add_activity_and_water_goal, allow_multiple_activities_per_day

### 5.3 Seeding

prisma/seed.ts populates the NigerianFood catalog with 47 foods across 9 categories (Whole Grains and Tubers, Legumes, Nuts and Seeds, Fruits, Vegetables, Milk and Milk Products, Meat/Fish/Poultry, Oils and Fats, Beverages). It uses upsert, so it is idempotent and safe to re-run.

## 6. REST API

### 6.1 Endpoint Inventory (all under /api/)

| Group | Endpoints | Auth |
| --- | --- | --- |
| Health | GET /health | Public |
| Auth | POST /auth/signup, POST /auth/login, GET /auth/me, POST /auth/logout | login/signup public, rest Bearer |
| User | PATCH /users/me (creates BMI history on weight change) | Bearer |
| Profile | GET /profile, PATCH /profile | Bearer |
| Meals | GET /meals, POST /meals, GET/DELETE/PATCH /meals/[id] | Bearer |
| Activities | GET /activities, POST /activities, DELETE /activities/[id] | Bearer |
| Sleep | GET /sleep, POST /sleep (upsert) | Bearer |
| Water | GET /water, POST /water (upsert), GET /water/today | Bearer |
| Stats | GET /stats | Bearer |
| Export | GET /export (JSON download) | Bearer |
| AI | GET /ai/health, POST /ai/predict (multipart image) | Public proxy |
| Admin | GET /admin/stats, GET /admin/users, GET /admin/users/[id] | Bearer + ADMIN role |

### 6.2 Authentication Flow

- User submits credentials → POST /api/auth/login (or /signup)

- Password is verified against the bcrypt hash (cost 12)

- Server returns { user, token } where token is a JWT signed with jose (HS256, sub = userId, 7-day expiry)

- Client keeps the token in sessionStorage and sends Authorization: Bearer <token>

- Each protected handler calls requireUser(req), which verifies the token and resolves the user

- Admin endpoints additionally assert user.role === "ADMIN"

- sanitize() strips passwordHash from every user object in responses

### 6.3 Validation

Zod schemas in lib/validators/ are shared between client forms and server handlers. parseBody/parseQuery helpers reject invalid requests with 400 VALIDATION_ERROR before any business logic runs. Rules cover e.g. email format, password minimum length, meal type enums, date formats (YYYY-MM-DD), and numeric ranges.

### 6.4 Business Rules

- Users can only access their own data — every query is scoped to userId from the JWT

- One water/sleep record per user per date (upsert); multiple activities per day allowed

- Meal create/delete automatically recomputes UserStats (totals, average daily calories, favorite food, streaks, achievements) inside the service layer

- Streaks = consecutive dates with at least one logged meal; achievement rules are defined in the backend

- Weight changes via PATCH /users/me create a BMIHistory record

## 7. AI / ML Model

### 7.1 Problem & Data

The model answers: “Which Nigerian swallow is in this photo?” — classifying a food image into one of 4 classes: Amala, Eba, Pounded Yam, Semo.

The dataset was organized as dataset/{train,val,test}/{class}/ via a local split_dataset.py script, zipped, uploaded to Google Colab, and loaded with torchvision.datasets.ImageFolder.

### 7.2 Architecture & Training

| Attribute | Detail |
| --- | --- |
| Framework | PyTorch, trained in Google Colab |
| Base model | EfficientNet-B0 pretrained on ImageNet |
| Transfer learning | Feature-extractor layers frozen; only the final classifier head trained |
| Input | 224×224×3 RGB |
| Preprocessing | Resize (224, 224) → ToTensor → ImageNet normalization (mean=[0.485, 0.456, 0.406], std=[0.229, 0.224, 0.225]) |
| Augmentation (train only) | RandomHorizontalFlip, RandomRotation(20°), ColorJitter |
| Optimizer | Adam, learning rate 0.001, applied to classifier head only |
| Epochs | 15 (configurable) |
| Evaluation | Per-epoch train/val loss + accuracy curves; final test-set evaluation; confusion matrix + sample predictions saved |
| Weights | food_classifier.pth — PyTorch state_dict, 16.3 MB |
| Labels | class_names.json maps output index → class name |

Two training runs exist in the repo: a 3-class run (Amala, Eba, Semo) and the canonical 4-class “Second run” used in production. The 3-class model is retained as an archive.

### 7.3 Inference Service (model-service/)

A FastAPI service loads the model once at startup (lifespan handler, ~5-10 s cold start) and keeps it in memory:

POST /predict  (multipart: file ≤ 10 MB, JPEG/PNG/WebP)
  1. Decode bytes → PIL Image → convert RGB
  2. Apply the exact training preprocessing transform → tensor [1,3,224,224]
  3. model.eval() + torch.no_grad() forward pass
  4. Softmax → per-class probabilities
  5. Sort by confidence → top-N predictions + inference time

Response shape:

{
  "predictions": [
    { "class_name": "Amala", "confidence": 0.6466 },
    { "class_name": "Eba", "confidence": 0.3050 }
  ],
  "top_prediction": { "class_name": "Amala", "confidence": 0.6466 },
  "inference_time_ms": 281.74
}

- Runs on CPU (no GPU required); inference is ~30-280 ms per image

- GET /health reports model_loaded, model name, and class list (used for health checks and readiness)

- Two-layer validation: the Next.js proxy checks file presence/type/size first; the model service validates again (defense in depth)

### 7.4 End-to-End Prediction Flow

Browser (AI Food Scanner)
  → POST /api/ai/predict  (multipart image, same-origin)
    → Next.js Route Handler: validate file (type/size/presence)
      → model-client → POST http://model-service:3002/predict
        → FastAPI: preprocess → EfficientNet-B0 forward → softmax
      ← predictions JSON
    → Next.js returns structured predictions (maps model errors to 502/504)
  → Browser renders confidence bars, highlights top match
    → optional "Log as Meal" — saves the predicted food as a meal

## 8. Deployment & DevOps

### 8.1 Docker Compose (4 services)

| Service | Build | Port | Health check |
| --- | --- | --- | --- |
| postgres | postgres:16-alpine | 5432 (host, for tooling) | pg_isready |
| migrate | multi-stage Node image (target: migrate) | — | runs scripts/migrate.sh (migrate + seed) to completion |
| model-service | PyTorch base image + FastAPI | internal :3002 | curl /health |
| next-app | multi-stage Node (deps → builder → runner) | 3000 | curl /api/health |

Startup ordering: postgres healthy → migrate runs (migrations + seed) → next-app waits for migrate to complete → model-service loads weights. Data persists in the named volume pgdata.

Key features:

- Multi-stage Dockerfile: installs only production deps into the final runner stage, uses Next.js output: "standalone" for a minimal image, runs as a non-root nextjs user

- Memory limits and reservations on every container (model service capped at 2 GB)

- .dockerignore excludes node_modules, .next, .git, model venvs

- PrismaPg driver adapter (Prisma 7) with binaryTargets configured for OpenSSL 3.0 compatibility

### 8.2 Production Hosting (Render)

render.yaml defines two managed web services:

- gluguide-web — the Next.js app (free plan, Docker runtime, health check /api/health)

- gluguide-model — the model service (Docker runtime, health check /health)

Environment variables (DB URL, JWT secret, model URL) are configured via Render secrets. A live deployment was tested with migrations, seeding, signup/login, meal CRUD, water/sleep upserts, dashboard aggregation, and the food catalog all working against the hosted Postgres.

### 8.3 Verification Toolchain

Every phase was validated with the same commands:

npm run build     # production build (types + ESLint run during build)
npm run lint      # ESLint
npx tsc --noEmit  # strict typecheck
docker compose up --build   # full local system

## 9. Security Measures

| Threat | Mitigation |
| --- | --- |
| Plaintext password storage | bcrypt hashing (cost factor 12) via bcryptjs — legacy plaintext storage removed |
| Unauthorized access | Stateless JWT (HS256, sub = userId, 7-day expiry) verified by requireUser() on every protected route |
| Privilege escalation | Role check (user.role === "ADMIN") on all admin routes |
| Data leakage between users | Every query scoped to the JWT userId; ownership checks on per-resource routes (meals, activities) |
| Leaked password hashes in API responses | sanitize() strips passwordHash from all serialized users |
| Malformed / hostile input | Zod validation server-side before any logic; shared schemas keep client and server in sync |
| Malicious file uploads | Size limit (10 MB) and format whitelist (JPEG/PNG/WebP) at the Next.js proxy, re-validated at the model service |
| Abusing free-tier hosting | Container-level memory limits and health-gated startup |

Known hardening backlog: rate limiting on auth endpoints, JWT stored in httpOnly cookies (CSRF protection), and automated test coverage are identified as future work.

## 10. Testing & Validation Approach

The project has no formal unit/integration test suite — validation was done through phase-completion checks and manual end-to-end flows. Every phase report records:

- Build/lint/typecheck results (npm run build, npm run lint, npx tsc --noEmit)

- API-level smoke tests with curl / Postman (each endpoint’s success + error paths)

- Manual UI walkthroughs (auth → meal logging → water → sleep → AI scan → admin)

- Container-level tests inside Docker (migrations apply, seed is idempotent, health endpoints respond, data survives docker compose down)

### 10.1 Representative Validation Results

| Check | Result |
| --- | --- |
| POST /api/auth/signup | 201, creates user + profile + stats, returns user + JWT (no hash) |
| POST /api/auth/login | 200 with JWT; invalid credentials → 401 |
| GET /api/auth/me without token | 401 UNAUTHORIZED |
| POST /api/meals | 201, meal + foods + totalNutrition, stats recomputed |
| POST /api/water / POST /api/sleep | upsert pattern verified |
| Model service /predict with apple image | 200, top_prediction: Amala (0.65) |
| Invalid image format | 400 Unsupported image format |
| Oversized upload | 413 |
| Model offline | 502 MODEL_UNAVAILABLE |
| Seed re-run | idempotent, no duplicates |
| Data persistence | survives container recreation (named volume) |

## 11. Results, Limitations & Future Work

### 11.1 What Was Achieved

- A full-stack, database-backed nutrition tracker (replacing a localStorage prototype) with zero remaining legacy data-layer code

- A working deep-learning food classifier, containerized as a microservice and integrated end-to-end

- A one-command local deployment (docker compose up --build) and a live cloud deployment on Render

- A layered, validated architecture (Route Handler → Service → Repository → Prisma) with uniform response/error contracts

- Documented, phased development history — the repo itself is the engineering record for the defense

### 11.2 Known Limitations

- 4-class classifier scope — the model only identifies Amala, Eba, Pounded Yam, and Semo; other Nigerian foods require manual logging

- Confidence caveats — the classifier can mislabel visually similar foods; the UI surfaces confidence scores and warns on low-confidence predictions

- No automated test suite — testing is manual/phase-based

- No rate limiting on public auth endpoints

- Token in memory/sessionStorage rather than httpOnly cookies

- Prediction persistence (FoodPrediction table) is defined in the schema but not yet written by the predict route

### 11.3 Future Work

- Expand the dataset and class list (more foods, more images per class, improved augmentation)

- Retrain with learning-rate scheduling and early stopping for higher accuracy

- Automated tests (Vitest + Playwright) and CI/CD (GitHub Actions: lint → test → build → deploy)

- Rate limiting, httpOnly-cookie sessions, and prediction-history UI

- Mobile app or PWA wrapper

- Food-portion estimation from images (quantify calories from a photo, not just identity)

Compiled from the repository’s source code, design documents (docs/), phase completion reports, and the training notebook. See docs/defense-prep.md for presentation guidance and anticipated defense questions.